**Project Planning Phase**

|  |  |
| --- | --- |
| Date | 1-07-2024 |
| Team ID | SWTID1719999205 |
| Project Name | Darshan Ease: Your Effortless Path to Divine Sight |
| Maximum Marks | 4 Marks |

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story**

**Product Backlog, Sprint Schedule, and Estimation (2 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration Page | USN-1 | Backend | 10 | High | Adhvik, Sashidhar Reddy |
| Sprint-1 |  | USN-2 | Database | 10 | High | Adhvik, Sashidhar Reddy |
| Sprint-1 |  | USN-3 | Frontend | 5 | Low | Adhvik, Sashidhar Reddy |
| Sprint-2 | Login page | USN-4 | Backend | 10 | High | Yuva Sai Rithvik, Bharath A |
| Sprint-2 |  | USN-5 | Database | 10 | High | Yuva Sai Rithvik, Bharath A |
| Sprint-2 |  | USN-6 | Frontend | 5 | Low | Yuva Sai Rithvik, Bharath A |
| Sprint-3 | Home Page | USN-7 | Dashboard | 10 | Medium | Sashidhar Reddy |
| Sprint-3 |  | USN-8 | Clickable India map | 15 | High | Adhvik, Yuva Sai Rithvik |
| Sprint-3 |  | USN-9 | List of famous temples in India Database | 15 | High | Bharath A, Adhvik |
| Sprint-3 |  | USN-10 | Services and Hotels nearby database | 10 | Medium | Yuva Sai Rithvik, Sashidhar Reddy |

**Project Tracker, Velocity & Burndown Chart: (2 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 25 | 2 Days | 01 July 2024 | 03 July 2024 |  |  |
| Sprint-2 | 25 | 3 Days | 04 July 2024 | 07 July 2024 |  |  |
| Sprint-3 | 50 | 5 Days | 08 July 2024 | 13 July 2024 |  |  |